O2S Builds | Wave Sequencing Plan

Waves 1–6: Foundation steps to systematically unlock the highest value with an eye on complexity and prerequisites

Sequencing Principles

Each wave answers: What foundation steps must we take to unlock the next foundation step, and how do we unlock the highest value systematically?

Key dimensions for prioritization: (1) Dollar value unlocked, (2) Enablement of project teams’ experience, (3) Complexity of build, (4) Other products acting as inputs, (5) Enterprise systems needed to get the data from.

Enterprise systems can leverage existing data for v1 builds — not an immediate constraint. The Command Center builds its own data through usage (doing the work creates the data).

Wave 1: Foundation  —  No Prerequisites

Stand up core intake and margin planning to unlock project team experience immediately. These modules have zero dependencies on other Command Center components and can be built and deployed as the first release.

| Card | Zone | Personas | Why This Wave |
| --- | --- | --- | --- |
| V0 Baseline Review (prepop) | Z4-5 | Project Teams, O2S Ops | Starting point — no prerequisites. Pre-populating baselines from templates and forecasts enables project teams to engage early and builds the data foundation for all downstream waves. |
| Ad-Hoc Request Intake (adhoc) | Z4-5 | Project Teams | No prerequisites. Giving project teams a structured intake channel early creates immediate value and captures demand signals that feed Wave 2 aggregation. |
| Margin Plan (margin) | Z1-3 | Finance & FP&A | Starting point for Finance & FP&A. Margin planning at pursuit stage anchors all downstream cost and revenue visibility. |

Unlocks: Demand data flowing from project-level intakes → enables Wave 2 aggregation and scoring.

Wave 2: Demand Intelligence  —  Builds on Wave 1 Baselines

With baselines and intakes flowing from Wave 1, aggregate demand signals across the portfolio, score how complete each need is, surface the financial consequence of late clarity, and show where every package sits in the zone lifecycle.

| Card | Zone | Personas | Why This Wave |
| --- | --- | --- | --- |
| Asset Demand Forecast (forecast) | Z1-3 | O2S Ops, Leadership | Dependent on Wave 1 baselines and intakes to have demand data flowing. Aggregates project-level needs into portfolio-wide cat-class demand vs. supply. |
| Clarity & Confidence Scoring (clarityscoring) | Z4-5 | Project Teams, O2S Ops, Finance | Needs baseline data from Wave 1 to score. Quantifies how complete each equipment need is — the scoring engine that powers cost-of-delay and preflight. |
| Cost of Delay Visibility (costofdelay) | Z4-5 | Project Teams, O2S Ops | Dependent on demand forecasting and clarity scoring. Makes the financial consequence of late clarity visible — the behavioral nudge engine. |
| Project Maturity & Zone Distribution (projectmaturity) | Z4-5 | All Personas | Needs zone lifecycle data flowing from Wave 1 intakes. Shows where every package sits across zones — the portfolio-level progress view. |

Unlocks: Scored, aggregated demand signals → enables Wave 3 decision engines to evaluate and optimize.

Wave 3: Decision Engines  —  Builds on Wave 2 Demand Signals

With scored demand signals from Wave 2, enable the decision engines that evaluate fit, analyze asset lifecycle, generate quick estimates, and optimize owned-vs-rent decisions. These are the intelligence layers that shape how demand gets fulfilled.

| Card | Zone | Personas | Why This Wave |
| --- | --- | --- | --- |
| Fit Score & Opportunity Correlation (fitscore) | Z1-3 | O2S Ops, Leadership | Needs forecast data from Wave 2. Evaluates FP&A entries against equipment capabilities to recommend engagement strategy before designs lock. |
| Asset Lifecycle Engine (lifecycle) | Z6-7 | Leadership | Dependent on multiple data inputs (telematics, maintenance, etc.). Creates the unified asset view that feeds CapEx planning in Wave 4. |
| Quick Quotes (quotes) | Z1-3 | RSI & FSI | Same ML logic as demand forecasting but at lower fidelity for quick directional estimates. Feeds quick quotes to RSIs for early customer engagement. |
| Owned vs Re-Rent Optimizer (optimize) | Z6-7 | O2S Ops | Needs demand signals from Wave 2 plus fleet data. Determines owned vs. re-rent for each request — critical cost optimization before fulfillment. |

Unlocks: Optimization decisions and lifecycle intelligence → enables Wave 4 validation and fulfillment.

Wave 4: Validate & Fulfill  —  Builds on Wave 3 Decisions

With decisions from Wave 3 shaping how demand gets fulfilled, validate request packs, submit formal handoffs, enable strategic sourcing, and translate forward demand into CapEx plans. This is where planning converts to action.

| Card | Zone | Personas | Why This Wave |
| --- | --- | --- | --- |
| Preflight Validation (preflight) | Z6-7 | Project Teams, O2S Ops | Needs upstream clarity scoring and optimization from Waves 2-3. The hard validation gate — items must pass before formal submission. |
| Formal Request & Handoff (formalrequest) | Z6-7 | RSI & FSI, O2S Ops | Needs preflight validation. Submits validated request packs with full lineage — the handoff from planning to execution. |
| Strategic Sourcing (source) | Z6-7 | O2S Ops | Needs optimizer output from Wave 3. Enables strategic vendor selection using demand signals and performance data. |
| CapEx Plan (capex) | Z8-9 | Leadership | Needs lifecycle engine and demand-supply gap from Wave 3. Translates forward demand into prioritized CapEx waves for steering committee. |

Unlocks: Validated, submitted requests and CapEx plans → enables Wave 5 execution tracking.

Wave 5: Execute & Monitor  —  Builds on Wave 4 Requests

With formal requests flowing from Wave 4, track active deployments, score vendor performance from actuals, detect billing anomalies, and monitor gate regressions. This is the operational cockpit.

| Card | Zone | Personas | Why This Wave |
| --- | --- | --- | --- |
| Execution Dashboard (execution) | Z8-9 | Project Teams, O2S Ops | Needs formal requests flowing from Wave 4. Tracks active deployments, monitors utilization, flags exceptions — the operational cockpit. |
| Vendor Performance Scorecard (vendorscorecard) | Z8-9 | O2S Ops | Needs execution actuals accumulating. Auto-compiles vendor performance from delivery, billing accuracy, and safety data. |
| Billing Anomaly Detection (anomaly) | Z8-9 | Finance & FP&A | Triggered post-fulfillment from Wave 4. Detects billing anomalies using project-level patterns before invoice posting. |
| Regression Events (regression) | Z6-7 | O2S Ops, Leadership | Needs gate conditions established across Waves 1-4. Monitors when gate conditions become false and fires regression-specific triggers. |

Unlocks: Execution actuals and vendor data → enables Wave 6 learning and calibration.

Wave 6: Learn & Compound  —  Builds on Wave 5 Actuals

With execution actuals from Wave 5, close the feedback loop. Capture variance, analyze patterns, write calibrated defaults back to upstream templates, and sync risk-adjusted forecasts to FP&A. This is where the system compounds its intelligence.

| Card | Zone | Personas | Why This Wave |
| --- | --- | --- | --- |
| Learning Flywheel (flywheel) | Z8-9 | O2S Ops, Leadership, Finance | Needs actuals vs. assumptions from Wave 5 execution. Captures variance, analyzes patterns, and writes back calibrated defaults to upstream templates. |
| FP&A Sync (fpa) | Z1-3 | Finance & FP&A | Needs calibrated data from flywheel learning. Syncs risk-adjusted, time-phased revenue and margin forecasts back to FP&A tools. |

Unlocks: Calibrated templates and defaults loop back to Wave 1, making every subsequent cycle more accurate.

Wave Summary: Dependency Chain

Wave 1 (Foundation) → Wave 2 (Demand Intelligence) → Wave 3 (Decision Engines) → Wave 4 (Validate & Fulfill) → Wave 5 (Execute & Monitor) → Wave 6 (Learn & Compound)

Each wave depends on the outputs of the previous wave. Wave 6 outputs loop back to Wave 1, making every subsequent cycle more accurate. The Custom Frontend spans all waves as it evolves with each release.

| Wave 1 Foundation | Wave 2 Demand Intelligence | Wave 3 Decision Engines | Wave 4 Validate & Fulfill | Wave 5 Execute & Monitor | Wave 6 Learn & Compound |
| --- | --- | --- | --- | --- | --- |
| 3 cards | 4 cards | 4 cards | 4 cards | 4 cards | 2 cards |

Total: 21 workflow cards across 6 build waves